MINTENANCE

Platform Expansion

Immediate Next Steps

Execution Plan: 5 Priority Actions

Derived from Market Gap Analysis — March 2026

CONFIDENTIAL — INTERNAL USE ONLY

Mintenance Technologies Ltd  |  gloire@mintenance.co.uk

# How to Use This Plan

This document translates the five immediate next steps identified in the Mintenance Market Gap Analysis into actionable execution plans. Each step has a defined owner, a week-by-week timeline, clear success metrics, a resource estimate, and an honest risk register.

The five steps are not sequential — they run in parallel. Steps 1 and 2 are pure product/commercial execution. Steps 3, 4, and 5 are strategic positioning moves that open the highest-value future revenue streams. All five can and should begin within the same 30-day window.

| 5 Priority actions | 8 wks Sprint 1 target (Pre-Sale Report) | Q3 2026 POC live target (Letting Agents) | 6 mos AI validation study duration | 2 Industry bodies to engage (ARLA + RICS) |
| --- | --- | --- | --- | --- |

The diagram below shows how the five steps connect to the three revenue verticals they unlock:

| Step | Action | Unlocks Vertical | Timeline |
| --- | --- | --- | --- |
| 01 | Convert /try-mint-ai → paid Pre-Sale Report (£49) | Gap 08 — Pre-Sale Reports | 8 weeks |
| 02 | Prototype letting agent tripartite workflow with 3 agencies | Gap 01 — Letting Agents | 10 weeks (POC live) |
| 03 | Commission MintAI vs. loss adjuster validation study | Gap 04 — Insurance Claims | 6 months (study complete) |
| 04 | Engage ARLA Propertymark & RICS as technology partners | Gaps 01, 03, 08 (distribution) | Ongoing from Week 2 |
| 05 | Review NHBC & Premier Guarantee snagging programmes | Gap 03 — New-Build Snagging | 4 weeks (initial review) |

| 01 STEP | Convert /try-mint-ai Into a Paid Pre-Sale Condition Report 8-week sprint — immediate revenue with no new sales infrastructure |
| --- | --- |

## Why This Is Step 1

The /try-mint-ai demo is already functioning as a free prototype of the Pre-Sale Condition Report product. Users upload photos, MintAI classifies defects, and the system returns confidence-scored results. Converting this into a £49 paid product requires no new AI development — only a payment layer, a PDF report generator, and a landing page. This is the fastest possible path to validating consumer willingness to pay for AI-powered property assessment.

| WHY NOW | The UK residential transaction market processes 1.1M sales/year. 65% of buyers commission a survey. RICS surveys cost £400–1,500 and take 2–4 weeks. An AI report at £49 delivered in 15 minutes is a fundamentally disruptive alternative. There is no equivalent product in the UK market today. |
| --- | --- |

## Objectives & Success Metrics

| Metric | Target | How Measured | By When |
| --- | --- | --- | --- |
| Revenue from paid reports | £10,000 GMV in first 30 days post-launch | Stripe dashboard | Week 12 |
| Report completion rate | >70% of users who start a report complete and pay | Funnel analytics | Week 10 |
| Report quality score | >4.2/5.0 average user rating on report usefulness | In-app rating prompt | Week 12 |
| Organic traffic to /report page | 500+ unique visitors per week within 4 weeks of launch | Google Analytics | Week 12 |
| Repair marketplace conversion | 7%+ of report recipients click through to create a repair job | Mintenance analytics | Week 16 |

## Team & Ownership

| Role | Person | Responsibility |
| --- | --- | --- |
| Product Owner | Gloire / Founder | Final sign-off on report format and pricing; defines what 'good' looks like |
| Lead Engineer | Senior Full-Stack Dev | Payment integration (Stripe), PDF generation, /report route, auth wall |
| AI Engineer | ML/VLM Specialist | Report template population from MintAI output; confidence score display logic |
| Designer | UI/UX Lead | Report PDF template design, landing page (/report), on-boarding flow |
| Copywriter / Marketing | Founder or contractor | Landing page copy, SEO content, launch email |

## Week-by-Week Plan

The sprint runs 8 weeks from kick-off. Weeks 1–2 are discovery and design. Weeks 3–5 are core build. Weeks 6–7 are testing and soft-launch. Week 8 is full public launch.

| Task | Owner | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Define report template structure (defect list, severity, cost est., summary) | Product + AI | ▪ |  |  |  |  |  |  |  |
| Design PDF report template (Mintenance branded, professional format) | Designer | ▪ | ▪ |  |  |  |  |  |  |
| Design /report landing page and upload flow | Designer |  | ▪ | ▪ |  |  |  |  |  |
| Build Stripe payment wall (£49 upfront, £35 beta price) | Engineer |  |  | ▪ |  |  |  |  |  |
| Build PDF generation service (report template + MintAI output) | AI + Engineer |  |  | ▪ | ▪ |  |  |  |  |
| Build /report route with auth, upload, payment, delivery flow | Engineer |  |  |  | ▪ | ▪ |  |  |  |
| Integrate report delivery (email + in-app download) | Engineer |  |  |  |  | ▪ |  |  |  |
| Internal QA: 20 test reports on real properties | Whole team |  |  |  |  |  | ▪ |  |  |
| Beta launch to 50 users (existing Mintenance homeowners) | Marketing |  |  |  |  |  | ▪ | ▪ |  |
| Collect feedback, iterate on report format | Product |  |  |  |  |  |  | ▪ |  |
| SEO landing page live, Google Ads pilot (£500 budget) | Marketing |  |  |  |  |  |  |  | ▪ |
| Full public launch — /report live, email to user base | Marketing |  |  |  |  |  |  |  | ▪ |

## Technical Build Checklist

- Add Stripe PaymentIntent to the /try-mint-ai endpoint — gate report delivery behind £49 payment confirmation

- Create PDF generation service: takes structured MintAI JSON output → renders into branded 8–12 page PDF with defect photos, severity rating, estimated repair costs from materials database, and action priority list

- Build /report landing page: hero copy, 3-step explainer (upload → AI analyses → get report), sample report PDF download, Stripe checkout

- Add in-app report history for registered users: previous reports viewable, shareable link generation for solicitors/surveyors

- Add repair marketplace CTA inside each report: for each identified defect, 'Fix this — post a job on Mintenance' button with pre-filled job description

- Set up conversion tracking: Stripe webhook → analytics event → Google Analytics goal

## Pricing Strategy

| Tier | Price | Includes | Target Buyer |
| --- | --- | --- | --- |
| Basic Report | £35 (beta) → £49 | AI defect classification, severity rating, estimated costs, PDF download | Buyers doing initial property check |
| Full Report | £79 | All above + prioritised action plan, contractor cost benchmarks, re-inspection credit | Buyers post-offer, before exchange |
| Seller's Pre-Listing Report | £49 | All Basic + 'issues to fix before listing' framing, suggested remediation timeline | Sellers preparing to list |

## Launch Channel Strategy

- Email existing homeowner user base (announce new product — no referral incentive needed; framing is 'you asked for this')

- Post to Manchester homeowner Facebook groups and Reddit (r/HousingUK, r/FirstTimeBuyer) — organic seeding

- Google Ads: target 'house survey alternatives UK', 'snagging report cost', 'pre-purchase property check' — £500 test budget

- Approach 3 estate agents in Manchester: offer to white-label the report at £29/report (agent keeps £10 margin) — creates channel distribution with no incremental CAC

## Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Users expect RICS-level rigour from AI report | Medium | High | Add clear disclaimer: 'AI-generated assessment, not a substitute for a RICS survey'. Position as 'know before you offer' not 'full survey'. |
| Low conversion on initial launch | Medium | Medium | Offer first 100 reports at £19 (loss-leader). Use data to optimise pricing. A/B test copy. |
| MintAI accuracy concerns on interior photos | Low | High | Pre-launch: manually QA 50 test reports. Add human review option for £15 add-on in post-MVP phase. |
| PDF generation fails at scale | Low | Medium | Build async generation queue. Deliver via email within 15 min, not real-time. |

| 02 STEP | Letting Agent Tripartite Workflow Prototype 10-week POC with 3 Greater Manchester agencies — builds the B2B case |
| --- | --- |

## Why This Is Step 2

The letting agent vertical is the nearest adjacency to the current product and the fastest path to B2B SaaS revenue. The /app/landlord/ and /app/agency/ sections are already scaffolded in the codebase. What is missing is a structured POC with real agencies that proves the tripartite workflow (tenant reports → agent approves → contractor completes) works in practice and that agents will pay for it. A POC with 3 agencies is achievable in 10 weeks and generates the case study evidence needed to scale nationally.

| THE TRIPARTITE PROBLEM | Current letting agent maintenance flow: tenant calls agent → agent WhatsApps a contractor → contractor invoices on paper → agent chases landlord for approval → average resolution: 11 days, 18% invoice dispute rate. Mintenance collapses this into a single digital workflow with photo proof and escrow payment — and produces the audit trail that the Renters' Rights Bill will soon require. |
| --- | --- |

## Objectives & Success Metrics

| Metric | Target | How Measured | By When |
| --- | --- | --- | --- |
| Agencies recruited for POC | 3 agencies onboarded and using platform | CRM / onboarding records | Week 4 |
| Jobs processed through platform | 50+ jobs completed through Mintenance per agency during POC | Platform analytics | Week 10 |
| Time-to-completion improvement | >30% reduction vs. agency's baseline (from their own data) | Pre/post comparison | Week 10 |
| Agency NPS (net promoter score) | >50 NPS from agency contacts at end of POC | Survey (Typeform) | Week 10 |
| Conversion to paid | 2 of 3 POC agencies convert to paid plan post-POC | CRM | Week 12 |

## Target Agency Profile

Not all letting agencies are equal POC candidates. The ideal profile for Phase 1:

- Portfolio size: 80–200 managed properties (large enough to generate meaningful job volume; small enough for a principal to make fast decisions)

- Location: Greater Manchester (Mintenance's existing contractor network coverage)

- Technology attitude: already using digital tools (Reapit, Jupix, or similar PM software) — not a first-time-digital-adopter

- Pain point explicit: has complained about contractor management, invoice disputes, or tenant complaint response times

- Relationship: warm introduction preferred — through existing Mintenance users, contractor network, or Manchester property networks (NAEA/ARLA events)

## POC Recruitment Plan (Weeks 1–3)

- Map existing Mintenance homeowner/landlord users who live in Greater Manchester. Identify which are managed by letting agents — these are warm referrals to the agent.

- Attend 2 Manchester property networking events (NAEA Propertymark, Manchester Property Meetup, Northern Landlords Association events) in Weeks 1–2. Target: 10 introductory conversations with letting agent principals.

- Reach out to 20 agencies via LinkedIn/email with a specific, credible value proposition: 'We reduce your maintenance coordination time by 30% and generate a full audit trail for Renters' Rights Bill compliance — at no cost to you for the first 10 weeks.'

- Screen applicants: prioritise agencies with >80 managed properties and a willing principal contact. Sign a light POC agreement (no charge, but agency commits to 10+ jobs/week through platform).

## Product Build Required for POC (Weeks 1–6)

### New User Role: Tenant

- Simple tenant portal (mobile-first): 'Report a problem' — photo upload + issue description + urgency select

- No login required for initial submission (magic link or SMS verification only)

- Tenant receives status updates via SMS as job progresses

### Enhanced Role: Letting Agent

- Agent dashboard: incoming tenant reports, approve/reject action + set budget cap, assign to preferred contractor panel or open to marketplace

- Notification when job is accepted, started (before photos received), and completed (after photos received)

- One-click invoice generation for landlord with photo evidence pack attached

- Batch view: all active jobs across all managed properties in one screen

### Enhanced Role: Landlord

- Read-only view: all properties, all active jobs, cost to date this month, approval-required queue

- Approve/reject spend above a configurable threshold (e.g., agent can approve up to £500, landlord approval required above that)

- Monthly maintenance summary report (auto-generated PDF)

## Week-by-Week Plan

| Task | Owner | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Map existing users for agency referrals; begin agency outreach | Founder | ▪ | ▪ |  |  |  |  |  |  |  |  |
| Attend property networking events; target 10 agency conversations | Founder | ▪ | ▪ | ▪ |  |  |  |  |  |  |  |
| Sign 3 POC agency agreements | Founder |  |  | ▪ | ▪ |  |  |  |  |  |  |
| Build tenant report portal (photo + description + urgency) | Engineer | ▪ | ▪ | ▪ |  |  |  |  |  |  |  |
| Build agent approval workflow (approve/reject, budget cap, panel assign) | Engineer |  |  | ▪ | ▪ | ▪ |  |  |  |  |  |
| Build landlord read-only view + spend threshold approval | Engineer |  |  |  | ▪ | ▪ | ▪ |  |  |  |  |
| Onboard Agency 1 — configure properties, contractor panel, users | Founder+Eng |  |  |  | ▪ | ▪ |  |  |  |  |  |
| Onboard Agencies 2 & 3 | Founder |  |  |  |  | ▪ | ▪ |  |  |  |  |
| POC live: 50+ jobs per agency processed | All |  |  |  |  |  | ▪ | ▪ | ▪ |  |  |
| Weekly check-ins with agency contacts; collect feedback | Founder |  |  |  |  |  | ▪ | ▪ | ▪ |  |  |
| Compile POC results: time savings, NPS, cost reduction data | Product |  |  |  |  |  |  |  |  | ▪ |  |
| Conversion conversations: propose paid plans to 3 agencies | Founder |  |  |  |  |  |  |  |  | ▪ | ▪ |

## Pricing for Post-POC Conversion

| Plan | Properties Managed | Monthly Fee | Includes |
| --- | --- | --- | --- |
| Starter | Up to 50 | £149/mo | Full tripartite workflow, 1 contractor panel, basic reporting |
| Growth | 51–150 | £299/mo | All Starter + landlord dashboard, compliance report export, PPM reminders |
| Portfolio | 151–500 | £499/mo | All Growth + API integration (Reapit/Jupix), account manager, SLA guarantee |

## Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Agencies are too busy to engage with a new tool | Medium | High | Reduce friction to zero: Mintenance configures the platform for them. First job within 48 hours of onboarding. |
| Contractor network doesn't cover managed properties | Medium | High | Pre-POC: map contractor coverage in each agency's portfolio postcode area. Recruit 5 contractors per gap postcode before onboarding. |
| Tenants don't use the portal (revert to calling agent) | Medium | Medium | Provide agents with a pre-written SMS/letter template to send to all tenants before going live. Emphasise speed benefit. |
| Landlord approval step adds friction, slows response | Low | Medium | Make approval optional per landlord. Default: agent has full authority up to £500. Approval only for larger jobs. |

| 03 STEP | Commission MintAI vs. Loss Adjuster Validation Study 6-month study — the gateway item for the £22M insurance vertical |
| --- | --- |

## Why This Is Step 3

The insurance vertical is the highest single-value opportunity in the entire market gap analysis — £22M ARR by Year 5. But it is also the most regulated and evidence-dependent. No insurer will buy an AI claims assessment tool without rigorous, independently validated proof that the AI's damage assessments are accurate, consistent, and legally defensible. This study is not optional — it is the critical path item that determines when the insurance vertical opens. Starting it now means it is complete in 6 months. Delaying it by 3 months delays the entire insurance revenue stream by the same amount.

| THE GATEWAY LOGIC | Without this study: MintAI is a promising demo. With this study: MintAI is a validated claims assessment tool with a quantified accuracy rate against the industry gold standard. The study converts a sales objection ('how do we know it works?') into a sales asset ('independent validation shows 91% concordance with qualified loss adjusters on sub-£10,000 claims'). |
| --- | --- |

## Study Design

### Dataset

- Source: 500 historical property insurance claims with settled outcomes (ideally from a willing insurer partner; alternatively, from public court records, industry data sources, or CILA case studies)

- Claim type: domestic property damage — water damage, subsidence, storm damage, fire/smoke, impact damage

- Claim value range: £500–£25,000 (excludes catastrophic claims where AI is not the right tool)

- Ground truth: each claim has a final settled repair cost, original loss adjuster assessment, and photographic evidence

### Protocol

- Step A: Strip all financial data and loss adjuster reports from the 500 claim files. Retain only photos and claim description text.

- Step B: Run each claim through MintAI — defect classification, severity scoring, cost estimation from materials database.

- Step C: Compare MintAI output against the loss adjuster report and settled claim value on three dimensions: (1) damage classification accuracy, (2) severity rating concordance, (3) cost estimate variance (±20% is the industry acceptance threshold).

- Step D: Independent statistician calculates concordance rates, confidence intervals, and identifies failure modes (claim types where MintAI underperforms).

### Independence Requirement

The study must be conducted by an independent third party to be credible with insurers and regulators. Options:

- Academic partner: University of Manchester, UCL, or University of Edinburgh (actuarial/data science departments) — lowest cost, highest credibility

- Commercial partner: Willis Towers Watson, Verisk, or LexisNexis Risk Solutions — faster, more expensive, directly connected to insurer procurement

- Industry body: Chartered Institute of Loss Adjusters (CILA) — highest credibility for insurer sales, but requires CILA member introduction

## Timelines & Milestones

| Month | Milestone | Owner | Output |
| --- | --- | --- | --- |
| Month 1 | Identify independent validation partner; negotiate terms; sign agreement | Founder | Signed validation partnership agreement |
| Month 1–2 | Source and anonymise 500 historical claim dataset | AI Engineer + Legal | Clean, anonymised dataset ready for study |
| Month 2 | Run full 500-claim MintAI batch assessment | AI Engineer | MintAI output file: 500 × {classification, severity, cost estimate} |
| Month 2–4 | Independent partner conducts concordance analysis | External partner | Draft validation report with concordance metrics |
| Month 4–5 | Mintenance reviews findings; addresses failure modes identified (model fine-tuning if needed) | AI Engineer | Model updates; re-test on identified weak claim types |
| Month 6 | Final validation report published; IP and usage rights confirmed | Founder + Legal | Publishable validation report — sales asset for insurer conversations |

## Budget Estimate

| Cost Item | Estimated Cost | Notes |
| --- | --- | --- |
| Independent validation partner (academic) | £15,000–£25,000 | University partnership; often funded via KTP or Innovate UK contribution |
| Independent validation partner (commercial) | £40,000–£80,000 | Willis / Verisk — faster, more insurer-credible |
| Dataset sourcing (if not from insurer partner) | £5,000–£15,000 | Industry data licences; may be £0 if insurer provides historical data |
| AI Engineer time (batch processing + model tuning) | £8,000–£15,000 | Internal resource or contractor |
| Legal (IP agreement, data processing agreement) | £2,000–£4,000 | Standard DPA and IP assignment for validation partnership |
| TOTAL (academic route) | £30,000–£59,000 | Lower cost; 12–18 month credibility build |
| TOTAL (commercial route) | £55,000–£114,000 | Higher cost; faster insurer sales cycle |

## Using the Study Results

- Publish an executive summary of the validation findings on the Mintenance website — gated behind a business email form. This generates warm inbound from insurer innovation teams.

- Brief 3 tier-2 insurers (NFU Mutual, Hastings Direct, Ageas) with the full report. Target: a paid 6-month pilot on sub-£5,000 domestic claims.

- Submit findings to Insurance Age, Post Magazine, and Insurtech Insights — trade press coverage amplifies credibility.

- Apply for CILA (Chartered Institute of Loss Adjusters) associate member or technology partner status — opens procurement relationships.

## Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Cannot source 500 historical claims with photos | Medium | High | Approach 2–3 loss adjusting firms (Crawford, McLarens) as data partners. Offer anonymised findings report in exchange for data access. |
| MintAI concordance rate below acceptance threshold (<80%) | Low | Critical | Study design should include a 'failure mode analysis' — identify which claim types need model improvement. Use findings to prioritise retraining rather than treating as failure. |
| Independent partner takes longer than 6 months | Medium | Medium | Build buffer into commercial agreements. Use academic route (faster iteration) if commercial partners prove slow. |
| Insurer data privacy requirements block dataset use | Medium | High | Engage DPO early. Structure as anonymised secondary research. ICO guidance on insurance data analytics is well-established. |

| 04 STEP | Engage ARLA Propertymark & RICS as Technology Partners Distribution multipliers — open doors to thousands of professional members |
| --- | --- |

## Why This Is Step 4

ARLA Propertymark is the UK's largest professional body for letting agents, with 17,500+ members. RICS (Royal Institution of Chartered Surveyors) is the global standard-setting body for property professionals, with 134,000 qualified members in the UK. A technology partnership with either body does not just add credibility — it adds distribution. ARLA members trust ARLA-endorsed tools. A mention in the ARLA newsletter reaches more letting agents than a year of cold outreach. The goal of this step is not a commercial deal immediately — it is to open a dialogue, understand their technology partnership frameworks, and position Mintenance as the obvious property maintenance technology choice for their members.

| 17,500+ ARLA Propertymark members | 134,000 RICS qualified members (UK) | £0 Cost of initial partnership conversations | 100× Distribution multiplier vs. direct sales |
| --- | --- | --- | --- |

## ARLA Propertymark — Strategy

### What They Care About

- Supporting member businesses with tools that reduce compliance risk (Renters' Rights Bill is dominating member conversations in 2026)

- Revenue from technology partners (ARLA runs a supplier directory and partner programme — Mintenance would pay a listing or referral fee)

- Demonstrating value to members — ARLA's primary function is member retention

### Partnership Tiers to Propose

| Tier | What Mintenance Gets | What ARLA Gets | Cost to Mintenance |
| --- | --- | --- | --- |
| Supplier Directory Listing | Listed on ARLA's preferred suppliers page; member trust signal | Annual listing fee | £1,200–£2,400/yr |
| Technology Partner | ARLA newsletter mention; co-branded 'ARLA member discount' landing page; joint webinar | Revenue share on member sign-ups (5–10%) | Rev share + webinar hosting |
| Preferred Technology Partner | Exclusive category; ARLA conference presence; co-branded marketing materials; CPD credit integration | Revenue share + conference sponsorship fee | £8,000–£15,000/yr + rev share |

### Outreach Approach

- Identify the ARLA Head of Technology Partnerships and the ARLA Supplier Manager. LinkedIn connection + personalised message referencing the Renters' Rights Bill compliance angle.

- Draft a 2-page 'Partnership Brief' — what Mintenance does, the specific problem it solves for ARLA members, why now (Renters' Rights Bill), and the proposed partnership structure.

- Request a 30-minute introductory call. Objective: understand their partnership framework, timeline, and decision-making process.

- If positive: prepare a formal proposal document with co-marketing plan and revenue share terms.

## RICS — Strategy

### What They Care About

- Protecting the value of RICS qualifications — AI property tools must be positioned as complementary to, not competitive with, RICS surveyors

- Innovation partnerships with PropTech companies (RICS has a formal programme: RICS Futures and the RICS PropTech Initiative)

- Improving consumer access to property information — a stated RICS policy goal

### Key Framing for RICS Conversations

| CRITICAL | RICS will NOT partner with a product that claims to replace RICS surveys. The MintAI report must always be positioned as 'pre-survey intelligence' or 'informed buyer tool' — not 'AI survey'. Every communication with RICS must reinforce that MintAI reports recommend a full RICS survey when issues are identified. This is also commercially smart: RICS surveyors are the upsell. |
| --- | --- |

### Partnership to Propose

- RICS PropTech Innovation Programme: Mintenance applies as a participating company. Benefits: RICS network access, potential co-marketing, credibility signal.

- AI Condition Report → RICS Surveyor referral scheme: Mintenance reports that flag significant issues automatically recommend a RICS HomeBuyer Report, with a RICS member directory link. RICS members gain referrals; Mintenance gains RICS endorsement.

- Potential: RICS-accredited training module for MintAI — 'Understanding AI Property Assessment' CPD credit for RICS members. Positions Mintenance as the AI standard in property.

## Timeline

| Task | Owner | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Research ARLA partner programme structure; identify decision-maker contact | Founder |  | ▪ |  |  |  |  |  |  |  |  |  |  |
| Draft ARLA Partnership Brief (2-page) | Founder |  | ▪ | ▪ |  |  |  |  |  |  |  |  |  |
| Send ARLA outreach + request introductory call | Founder |  |  | ▪ |  |  |  |  |  |  |  |  |  |
| ARLA introductory call (target: Week 4–5) | Founder |  |  |  | ▪ | ▪ |  |  |  |  |  |  |  |
| Research RICS PropTech programme; draft framing document | Founder |  |  |  | ▪ | ▪ |  |  |  |  |  |  |  |
| Send RICS outreach (Head of Innovation or PropTech Lead) | Founder |  |  |  |  | ▪ |  |  |  |  |  |  |  |
| RICS introductory call (target: Week 7–8) | Founder |  |  |  |  |  |  | ▪ | ▪ |  |  |  |  |
| ARLA: negotiate and sign Supplier Directory or Partner agreement | Founder |  |  |  |  |  | ▪ | ▪ | ▪ | ▪ |  |  |  |
| RICS: apply to PropTech Innovation Programme | Founder |  |  |  |  |  |  |  |  | ▪ |  |  |  |
| Launch ARLA member discount page (co-branded) | Marketing |  |  |  |  |  |  |  |  |  | ▪ | ▪ |  |
| Joint ARLA webinar: 'Compliance-ready maintenance in 2026' | Founder |  |  |  |  |  |  |  |  |  |  |  | ▪ |

## Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| ARLA partnership process takes longer than expected (6+ months) | Medium | Low | Lower tier (Supplier Directory listing) can be live within 4 weeks. Start there, upgrade later. |
| RICS views AI reports as competitive threat | Medium | Medium | Lead all RICS conversations with the referral angle. Position as RICS amplifier, not alternative. Bring data: 65% of buyers currently don't get any survey — AI reports grow the total market. |
| Partnership fee exceeds budget | Low | Low | Start with free options (RICS PropTech Programme application is free). ARLA Supplier Directory is low cost. No significant budget risk. |

| 05 STEP | Review NHBC & Premier Guarantee Warranty Programme Structures 4-week intelligence-gathering exercise — positions Mintenance for the snagging vertical |
| --- | --- |

## Why This Is Step 5

The new-build snagging market is a £210M+ opportunity with no dominant digital player. But the route into the market runs through NHBC (National House-Building Council) and Premier Guarantee — the two bodies that underwrite the majority of UK new-build warranties. They interact with both developers (who need to manage defect claims efficiently) and homebuyers (who need to understand their warranty rights). A technology partnership with either would provide Mintenance with data licensing opportunities, developer introductions, and consumer credibility. This step is a research and relationship-opening exercise — not a commercial negotiation at this stage.

| NHBC CONTEXT | NHBC insures approximately 80% of UK new-builds. In 2024/25, NHBC received 130,000+ warranty claims from new homeowners. Their current tooling for defect management is paper and phone-based for most claims under £10,000. Mintenance's digital workflow (photo submission → AI classification → contractor dispatch → verified completion) is a direct solution to NHBC's operational pain. |
| --- | --- |

## What Needs to Be Understood (Research Objectives)

### About NHBC Buildmark Warranty

- What are the warranty claim submission requirements? (What evidence does NHBC require from a homeowner when filing a claim?)

- What is NHBC's process for validating and approving a warranty claim? (Who authorises the repair? How is a contractor selected?)

- Does NHBC have an approved contractor panel? (If yes, can Mintenance contractors join it?)

- What is NHBC's current technology stack for claim management? (Is there an API or integration opportunity?)

- What does a 'Buildmark accepted defect' look like in terms of data format and categorisation? (Maps directly to YOLO class training opportunity)

### About Developer Warranty Obligations

- How do developers currently manage the 2-year builder warranty period internally? (Internal team? Outsourced? Software tool?)

- What is the typical cost per warranty claim for a mid-size housebuilder (500–2,000 homes/year)?

- Are there standardised defect categorisation systems used by developers? (Would Mintenance's 71 YOLO classes map to these?)

- What are the biggest operational pain points in developer warranty management? (Volume, evidence disputes, contractor quality, repeat defects?)

## Research Methods (4-Week Plan)

| Week | Activity | Method | Owner |
| --- | --- | --- | --- |
| Week 1 | Review all public NHBC documentation: Buildmark warranty T&Cs, claims process guide, developer guidance, NHBC annual report | Desk research — NHBC website, Companies House, industry publications | Founder or researcher |
| Week 1–2 | Review Premier Guarantee and LABC warranty equivalents for comparison | Desk research | Founder or researcher |
| Week 2 | Identify 3–5 NHBC or developer contacts via LinkedIn. Target: NHBC Head of Claims, developer Customer Care Directors at top 5 housebuilders | LinkedIn + industry events | Founder |
| Week 2–3 | Conduct 3–5 discovery interviews with developer Customer Care managers: 'How do you manage warranty claims today? What's most painful?' | Video call — 30 min each, structured interview script | Founder |
| Week 3 | Reach out to NHBC Innovation team — initial contact to understand partnership and technology licensing framework | Email/LinkedIn outreach | Founder |
| Week 4 | Synthesise findings into a 'Snagging Market Intelligence Brief' — informs product spec for Gap 03 and prepares Mintenance for partnership conversations | Internal document | Founder + Product |

## What a Good Outcome Looks Like

### Minimum (4 weeks)

- Full understanding of NHBC claim data format and categorisation — feeds into YOLO class extension planning for interior defects

- 3+ developer customer care manager conversations completed — confirms pain points and willingness to pilot

- NHBC Innovation team contact established — introductory call scheduled for Month 2

### Stretch (3 months)

- NHBC data licensing discussion underway — access to historical defect photo data for model training

- One housebuilder (top-20 UK developer) agrees to a snagging platform pilot on a specific site or development phase

- Mintenance contractors added to developer's preferred snagging contractor panel for one region

## Low-Effort Quick Win: Consumer Snagging Report Launch

Independently of the NHBC relationship, the fastest way to enter the snagging market is to launch a consumer-facing 'New Home Snagging Report' product. This requires minimal build (uses the same /report infrastructure as Step 1) and generates organic demand that creates leverage in subsequent developer and NHBC conversations.

- URL: mintenance.co.uk/snag

- Pricing: £49 (same as Pre-Sale Report, different framing)

- Differentiation: snagging-specific prompt engineering — MintAI asked to focus on finish quality, jointery, tiling, HVAC commissioning, plasterboard rather than structural defects

- SEO target: 'new build snagging report', 'NHBC warranty claim help', 'new home defects' — high intent, low competition

- Launch timeline: can follow Step 1 launch by 4 weeks with minimal additional build

## Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| NHBC not interested in external technology partnerships | Medium | Low | NHBC has a formal innovation programme (NHBC Foundation). If the central team is unresponsive, approach via regional offices or through developer introductions. |
| Developer customer care contacts decline interviews | Low | Low | Position as independent market research, not a sales call. Offer to share anonymised findings. Most practitioners enjoy talking about their industry. |
| Snagging market dominated by specialist apps (SnagR, Buildbug) before Mintenance can enter | Low | Medium | Mintenance's AI differentiation (automated defect classification + cost estimation) is not offered by any current snagging app. The competitive moat is clear — the risk is speed of execution. |

# Master Timeline & Resource Summary

The following view shows all five steps running in parallel across a 12-week horizon, with resource requirements and interdependencies highlighted.

## 12-Week Parallel Execution View

| Step | Weeks 1–2 | Weeks 3–4 | Weeks 5–6 | Weeks 7–8 | Weeks 9–10 | Weeks 11–12 |
| --- | --- | --- | --- | --- | --- | --- |
| 01 Pre-Sale Report | Design + Stripe | Build PDF + route | Internal QA | Beta launch | Iterate + SEO | Full launch |
| 02 Letting Agents | Agency outreach | Sign 3 POC agencies | Build tenant portal | Build agent workflow | POC live (3 agencies) | Conversion conversations |
| 03 AI Validation | Identify partner | Negotiate + sign | Source dataset | — | — | — |
| 04 ARLA/RICS | Research + drafts | Send outreach | Intro calls | Negotiation | Sign agreements | Webinar + launch |
| 05 NHBC/Snagging | Desk research | Developer interviews | NHBC outreach | Synthesise findings | — | Consumer snag launch |

## Resource Requirements

| Role | Hours/Week | Primary Steps | Notes |
| --- | --- | --- | --- |
| Founder (Gloire) | 10–15 hrs/wk | 02, 04, 05 | Agency outreach, partnership conversations, strategy decisions — cannot be delegated |
| Senior Engineer | 30–40 hrs/wk | 01, 02 | Full-time on product build for Steps 1 and 2 for first 8 weeks |
| AI/ML Engineer | 15–20 hrs/wk | 01, 03 | Report PDF population (Step 1); dataset prep and batch run (Step 3) |
| Designer | 20 hrs total | 01 | /report landing page, PDF template — concentrated in Weeks 2–4 |
| External: Validation Partner | Contract | 03 | Negotiated in Month 1; active in Months 2–6 |
| External: Legal (DPA) | 5 hrs total | 03 | Data processing agreement for validation study dataset |

## Budget Summary

| Step | Internal Cost (Est.) | External Cost (Est.) | Total |
| --- | --- | --- | --- |
| 01 Pre-Sale Report | £8,000 (engineer + designer time) | £500 (Google Ads test) | £8,500 |
| 02 Letting Agent POC | £12,000 (engineer time, 6 weeks) | £0 | £12,000 |
| 03 AI Validation Study | £8,000–£15,000 (AI engineer time) | £30,000–£59,000 (academic) or £55,000–£114,000 (commercial) | £38,000–£74,000 |
| 04 ARLA/RICS Partnerships | £2,000 (founder time) | £1,200–£15,000 (membership/listing fees) | £3,200–£17,000 |
| 05 NHBC Research | £1,500 (founder time) | £0 | £1,500 |
| TOTAL (academic route) | £31,500–£38,500 | £31,700–£74,500 | £63,200–£113,000 |

## Interdependencies & Critical Path

- Step 1 (Pre-Sale Report) and Step 2 (Letting Agents) are independent — they can run fully in parallel from Day 1.

- Step 3 (AI Validation) must begin in Month 1 to be complete within 6 months. Every month of delay pushes the insurance vertical by one month.

- Step 4 (ARLA/RICS) feeds Step 2 — ARLA partnership amplifies the letting agent sales channel. However, the letting agent POC should not wait for ARLA partnership; begin the POC directly and use ARLA as a scale-up tool.

- Step 5 (NHBC Research) feeds the product specification for the consumer Snagging Report. Ideally, the NHBC research findings inform the snagging-specific prompt engineering before the consumer product launches. Target: consumer snag launch at Week 12.

# Closing: The 90-Day Commitment

Executing all five steps in parallel over 12 weeks is achievable with the right focus and a clear division of responsibilities. The founder's time is the scarcest resource — the table below maps the weekly decision points that require founder attention only, so that engineering and external work can proceed unblocked.

## Founder's Weekly Decision Commitments

| Week | Decision / Action Required | Step | Time Required |
| --- | --- | --- | --- |
| Week 1 | Kick off Step 1 design sprint with engineer; send 20 agency outreach messages; begin ARLA research | 01, 02, 04 | 4 hours |
| Week 2 | Review /report landing page design; attend property networking event; send ARLA partnership brief | 01, 02, 04 | 5 hours |
| Week 3 | Sign off on PDF report template; conduct first agency screening calls; send RICS outreach | 01, 02, 04 | 4 hours |
| Week 4 | Beta pricing decision (£35 or £49 launch price?); sign 3 agency POC agreements; complete NHBC desk research | 01, 02, 05 | 5 hours |
| Week 5 | ARLA introductory call; begin developer customer care interviews; review AI validation partner proposals | 03, 04, 05 | 5 hours |
| Week 6 | Internal QA sign-off on first 20 Pre-Sale Reports; sign AI validation partnership agreement | 01, 03 | 3 hours |
| Week 7 | Approve beta launch (50 users); RICS introductory call; agency onboarding support | 01, 02, 04 | 4 hours |
| Week 8 | Full /report launch approval; ARLA negotiation; synthesise NHBC research findings | 01, 04, 05 | 4 hours |
| Weeks 9–10 | Agency POC review call; ARLA agreement signing; review AI dataset prep | 02, 03, 04 | 3 hours/week |
| Weeks 11–12 | Agency conversion conversations; RICS PropTech application; consumer snagging launch | 02, 04, 05 | 4 hours/week |

| THE PRINCIPLE | These five steps are not side projects — they are the company's primary growth engine for 2026. Steps 1 and 2 generate near-term revenue. Steps 3, 4, and 5 build the credibility and relationships that unlock the highest-value verticals. Done in parallel, they compound: a validated AI (Step 3) makes the Pre-Sale Report (Step 1) more credible; an ARLA partnership (Step 4) amplifies the letting agent POC (Step 2); the NHBC research (Step 5) shapes the snagging product that becomes a third revenue stream by Q4 2026. |
| --- | --- |

MINTENANCE TECHNOLOGIES LTD

Immediate Next Steps Execution Plan  |  March 2026

gloire@mintenance.co.uk  |  Confidential